SOFTHOUSE AI ADVISORY

AI Enablement and Implementation Proposal

For Doxim

March 5, 2025

ID: EXA_Doxim_20250301-1.0

This document contains proprietary and confidential material of Softhouse Advisory Services Ltd., its subsidiaries and its authorized partners. Any unauthorized reproduction, use, or disclosure of this material, or any part thereof, is strictly prohibited. This document is solely for the use of Softhouse employees and authorized partners and customers. The material furnished in this document is meant to be accurate and reliable. However, the material herein is provided “as is” and Softhouse shall not be liable for the use of this document, or any material included herein by any third party. Softhouse reserves the right to make changes to this document or any material included herein at any time and without notice. -  Confidential

Nouman,

I'm excited to share our proposal for the AI Real-Time Discovery and MVP Implementation proposal for Doxim.

This proposal is all about using AI to enhance data integration, insights, and operational efficiency across Doxim. I genuinely believe this is an incredible opportunity to make a big impact on productivity and efficiency across the company.

We are looking forward in working with you and the team

Regards,

Robert Sestito

CEO

Softhouse Advisory

### Engagement Overview

Proposed engagement is a 6-week, “real-time discovery” effort that not only maps out Doxim’s detailed pain points and opportunities but identifies quick wins immediately, driving measurable ROI from day one. By the end of six weeks, Doxim will have a clear AI roadmap, visibility into immediate cost savings, all while laying the foundation for a sustainable, in-house AI practice.

Alongside this discovery we will identify 2 MVP projects and build two production ready tools to be used by Doxim to drive efficiency into the Professional Services and Data teams. These MVPs will be developed in parallel to the discovery process, the technology, cost, effort, and required platforms will be defined in the first two weeks of discovery.

### Proposed Approach

The engagement will be structured in 2 sections:

Section 1

The “Real-Time Discovery” is a hands-on, iterative approach that delivers immediate wins and simultaneously maps a longer-term roadmap. By the end of the four weeks, you will have:

- Tangible Quick-Win Implementations

- Identify low-hanging optimization opportunities

  - A quick win as anything involving pre-existing, pre-configured AI technology, for example:

    - Implementing a better Foundational model for general use

    - Implementing a better meeting note taker that demonstrates significant value over existing solutions

    - Implementing a marketing or sales tool that has proven value

    - Implementing automation across engineering or QA that has proven value

    - Training for individuals who are using AI in a sub optimal way

- AI Roadmap

- Strategic plan that outlines how Doxim will adopt, implement, and scale AI technologies to achieve its business objectives.

- Governance & Best Practices

- A sustainable AI operating model, including compliance guidelines for regulated data, recommended training paths for staff, and pilot-to-production scale processes.

- Financial ROI

- Clear business-case calculations and KPIs: potential staff reduction or capacity reallocation, invoice cycle times, new client throughput improvement, etc.

Section 2

- Minimum Viable Products (MVP)

- Analysis and build of opportunities in the following areas;

  - MVP1 - Professional Services (PS) - Business Analysts (BA), Improve Process of Project Document Creation

  - MVP2 - Data Processing (DP) - Quality Checking in Data Processing

- Technical feasibility outlines, recommended architecture (on-prem LLM vs. synthetic data approach for regulated data), timelines, ROI for each identified solution.

### Deliverables

The following is an overview of the engagement with deliverables. Specifics to be refined at time of engagement and alignment to MVP requirements.

| Week | Discovery | MVPs | Deliverables |
| --- | --- | --- | --- |
| 1 | - System setup, introductions, ways of working, availability, stakeholders - Initial interviews: PS, Data, Billing, Client Services teams - Map existing workflows, data flows, quick wins - Evaluate AI architecture constraints (security, on-prem vs. synthetic data) - Map regulatory landscape | - Two MVPs assessed for feasibility - Initial discovery - High level design | - High Level findings and process maps PS, Data, Billing, CS - Week 1 Quick-Win List - AI Architecture & Governance framework outline - Draft considerations document (data suitability, potential roadblocks to be overcome, AI readiness) - 2 feasible pilots identified |
| 2 | - Implement select week 1 quick wins - Deep Dive interviews: PS, Data, Billing, Client Services teams - Evaluate roadblocks | - Begin testing options for MVP - Create prototypes - Gain feedback | - Week 2 Quick win List - Preliminary “quick-win” results & metrics if implemented - Cost review of MVP estimations |
| 3 | - Implement select week 2 quick wins - Roadblock resolution (regulatory compliance, data constraints, etc.) | - Finalize Scope of MVP - Design and architecture - Sign off - Dev starts | - Week 3 quick win list - MVP scope document |
| 4 | - Start drafting full AI roadmap with short, mid, and long-term initiatives - Final set of quick-win implementations - Formalize AI governance & best practices - Identify key players for AI Practice | - MVP Development - Testing as required | - Early AI Roadmap draft (incl. cost/benefit per initiative) |
| 5 | - Identify route to success (Build / Buy / Partner) - Present full roadmap (including suggested phasing, potential staff impacts) | - MVP Development - Testing as required | - Doxim AI Roadmap (PS, Data, Billing, CS) - Final Workshop: next steps, internal training plan, governance model - Sustainable AI Practice guidelines - Proposal for Future |
| 6 | - Discovery complete | - MVP Development - Testing as required - Launch when ready | - MVP Delivery when ready - Training & Documentation handover |

### Team

The engagement will be delivered by the SoftHouse Advisory AI Enablement team led by Rob Williams, Chief AI Officer.

The team will consist of the following.

- Rob Williams – Chief AI Officer, Account Manager, Primary point of contact

- Business Analyst, Facilitator, Trainer

- AI Implementation Specialist

- In Product AI Development Subject Matter Expert

- AI Tooling Specialist

### Client Responsibilities

Doxim agrees to provide Softhouse with timely access to all necessary personnel, including but not limited to key stakeholders, subject matter experts, and decision-makers, who are critical to the success of the engagement. Additionally, the Client shall grant Softhouse access to all relevant systems, data, and infrastructure required for the provision of services.

To ensure adherence to project timelines, the Client shall respond to all Softhouse requests, including but not limited to approvals, clarifications, and access provisions, within two (2) business days of receipt. Failure to comply with this requirement may result in project delays for which Softhouse shall not be held liable.

In the event of repeated delays exceeding three (3) occurrences, Softhouse reserves the right to adjust the project timeline and/or escalate the matter to senior Client representatives for resolution.

### Schedule and Fees

Initial Engagement: Initial Real-Time Discovery estimated at 4-6 weeks duration. This includes the following.

  - On-site & remote sessions with Doxim teams

  - Immediate implementation of quick wins

  - Executive-level deliverables (roadmap, ROI analysis, governance)

  - In-engagement training where needed to ensure Doxim can sustain and expand these AI capabilities independently

Initial Fees: $40,000 USD Plus Applicable Tax.

MVP Engagement: The MVP build is an estimated engagement cost and duration to be started within the same period as the initial engagement with focus of TWO (2) MVP AI tools including the following.

- Product management: Scoping and sizing the solutions

- Design and build: Estimate for design of UI, Architecture

- Integration: Light integration work with backend or 3rd party tools

- Private LLM Architecture: potential constraint based on focus areas

- QA: testing solutions and ensuring safety and scalability

- Documentation and Training: To ensure clean handover and success

Estimated Fees: $60,000 USD Plus Applicable Tax.

Note: the cost and duration of the MVP engagement is an estimate based on the areas of focus. This depends solely on the initial engagement findings. The cost and duration to be finalized within the discovery scope.

Further, if additional time is required beyond the initial 6 weeks, for MVP engagement, a weekly fee of $10,000 USD plus applicable taxes will be charged.

CONTRACT TERMS

THIS AGREEMENT (the “Agreement”)is made and entered into as of the _March 5, 2025____________________ (the “Effective Date”) by and between Softhouse Advisory Systems INC., having its principal place of business at 2 Robert Speck Parkway Suite 750, Mississauga, Ontario, Canada, L4Z 1H8 and Doxim, Inc a company having its principal place of business at 2200 Production Dr., Indianapolis, IN 46241 (“Client”).

WHEREAS SOFTHOUSE ADVISORY SYSTEMS INC. provides services in the areas of systems development, managed services, consulting, and support, (collectively, “Consulting Services”).

AND WHEREAS Client desires, on the terms and conditions set forth herein, to contract with SOFTHOUSE ADVISORY SYSTEMS INC., for the provision of Consulting Services.

NOW THEREFORE in consideration of the mutual promises, covenants and warranties set forth herein, the parties hereby agree as follows:

- Consulting Services

Consulting Services to be provided by SOFTHOUSE ADVISORY SYSTEMS INC., to Client will be described in a proposal as a statement(s) of work (“SOW”). Client and SOFTHOUSE ADVISORY SYSTEMS INC., will sign a separate SOW for each project assignment.

- Client Responsibilities

SOFTHOUSE ADVISORY SYSTEMS INC., will appoint an account manager to work with Client’s respective lead on the project. Client will provide SOFTHOUSE ADVISORY SYSTEMS INC., with access to and use of all information, documentation, computer time and facilities reasonably necessary for SOFTHOUSE ADVISORY SYSTEMS INC., to provide the Consulting Services to Client hereunder.

- Change Request Forms

Changes to the Consulting Services described in the SOW will be effective only if agreed to by SOFTHOUSE ADVISORY SYSTEMS INC., and Client in a written document setting forth the modification and, as applicable, any resultant changes to the delivery schedule, fees and payment terms.

- Intellectual Property

“Intellectual Property” means all intellectual property rights of every kind and description, including without limitation all U.S. and non-U.S. rights in or to trademarks and service marks whether or not registered, trade names, and all related goodwill; patents and patent applications; rights in or to copyrights, whether or not registered; rights in or to trade secrets, know-how, technology, methods, ideas and inventions; and rights in software and computer code (source code, object code, or any other form).

“Background IP” means Intellectual Property owned, created, developed, leased and/or licensed by a party prior to, outside of or independently from the Agreement, including without limitation technology, tools, methods, algorithms, application programming interfaces, know-how and data, techniques and skills that are specific to Softhouse’s business and generic in nature with respect to any client of Softhouse.

“Work Product” means all Intellectual Property and other materials uniquely made, authored, conceived, reduced to practice, created or developed for Client under the Agreement.

Ownership.  Each party shall own its Background IP. Client shall exclusively own Work Product as of the date of its creation. Work Product constitutes original works of Softhouse and its personnel, is “work made for hire” under copyright law, and all Intellectual Property rights will be owned exclusively by Client. To the extent that any Work Product is not considered a “work made for hire”, Softhouse shall and does irrevocably assign and transfer all of its right, title, and interest in and to the Work Product, including all Intellectual Property, to Client. Softhouse shall ensure that its employees and contractors engaged under the Agreement comply with these requirements. Softhouse shall deliver an executed, written assignment to the Client of the Work Product and all Intellectual Property including, without limitation, those developed by its employees and contractors, inside or outside of the U.S.

License to Background IP.  If and to the extent that any Background IP is incorporated in the Work Product or is otherwise necessary for the use of the Work Product, Softhouse grants Client a perpetual, irrevocable, non-exclusive, worldwide, royalty-free, fully paid-up license, with the right to sublicense through multiple tiers, to use, make, sell, distribute, execute, adapt, translate, reproduce, display, perform, modify, and create derivative works of Softhouse’s Background IP in connection with the Work Product in which they are incorporated, and authorize others to do any, some, or all of the above.

License to Client Materials.  To the extent Client delivers to or provides Softhouse access to any software, specifications, documentation, data, hardware, tools, know-how, methodologies, processes and/or any other materials, information or Intellectual Property owned, leased and/or licensed by Client (“Client Materials”), Softhouse shall have the right to use Client Materials solely for Client’s benefit and solely for the purpose of performing its obligations under the Agreement. Softhouse may not remove any Client Materials from Client’s premises unless expressly authorized in writing.

Bankruptcy.  All rights and licenses that Softhouse grants to Client under the Agreement except for any rights in trademarks are, for purposes of Section 365(n) of Title 11 of the United States Bankruptcy Code (“Code”), licenses to rights in “intellectual property” as defined in the Code and Client shall retain and may fully exercise all of its rights under the Code. Client covenants not to invoke its rights to the Work Product under the previous sentence if (a) Softhouse elects to continue to perform all its obligations under the Agreement within sixty (60) days of the commencement of any bankruptcy proceeding, or (b) the Agreement is rejected by or on behalf of Softhouse any time during the bankruptcy proceeding.

- Payment Terms

Client will pay SOFTHOUSE within 30 days of invoice

- Travel

- Client will reimburse Softhouse Advisory Systems Inc., for reasonable travel and living expenses which will not exceed governmental per diems, found at www.gsa.gov, as incurred by Softhouse Advisory Systems Inc. for travel approved by Client.

- Warranty and Limitation of Liability

SOFTHOUSE ADVISORY SYSTEMS INC., warrants only that the Consulting Services provided hereunder will be performed in a workmanlike manner with professional diligence and skill and in compliance with all applicable laws, and that it has all the rights and licenses in any third party data and solutions incorporated into the deliverables as necessary to allow Client to use and/or receive the third party data and solutions without additional restrictions or charges. APART FROM THE FOREGOING WARRANTY, SOFTHOUSE ADVISORY SYSTEMS INC., DISCLAIMS ALL WARRANTIES AND CONDITIONS, WHETHER EXPRESS OR IMPLIED, INCLUDING THE IMPLIED WARRANTIES OF MERCHANTABILITY, EFFORTS, RESULTS, NON-INFRINGEMENT AND FITNESS FOR A PARTICULAR PURPOSE.  SOFTHOUSE ADVISORY SYSTEMS INC., MAKES NO WARRANTY AS TO THE RESULTS THAT CLIENT WILL ACHIEVE USING THE CONSULTING SERVICES OR DELIVERABLES PROVIDED BY SOFTHOUSE ADVISORY SYSTEMS INC., OUTSIDE OF ANY WARRANTY IN THIS AGREEMENT.

SOFTHOUSE ADVISORY SYSTEMS INC’s entire liability for any claims, damages, or loss arising from the provision of professional services to the Client shall be limited to the cost for the particular SOW of said professional service fees within the prior 12 months before the event giving rise to the damages occurs, and no officer, director, agent, or employee of SOFTHOUSE ADVISORY SYSTEMS INC., shall be personally liable for any damages whatsoever.  No action may be brought by Client more than two years after the cause of action arose.

WITH THE EXCEPTION OF SOFTHOUSE’S CONFIDENTIALITY OBLIGATIONS, INDEMNIFICATION OBLIGATIONS, AND DATA PRIVACY OBLIGATIONS, SOFTHOUSE ADVISORY SYSTEMS INC., SHALL NOT BE LIABLE FOR ANY SPECIAL, INDIRECT, INCIDENTAL OR CONSEQUENTIAL DAMAGES ARISING FROM OR RELATED TO THE USE OF THE SOFTWARE OR THE INSTALLATION OR USE OF THIRD PARTY PROGRAMS OR SOFTWARE OR IN ANY OTHER WAY ARISING OUT OF THIS AGREEMENT, INCLUDING WITHOUT LIMITATION LOSS OF DATA (DUE TO A “VIRUS” OR OTHERWISE), LOSS OF REVENUE OR PROFITS, FAILURE TO REALIZE SAVINGS OR OTHER BENEFITS, EVEN IF ADVISED OF THE POSSIBILITY THEREOF.

Further, SOFTHOUSE ADVISORY SYSTEMS INC., shall not be liable for any:

- damages caused in whole or in part by Client's negligence, wilful misconduct or failure to fulfill its obligations and responsibilities as set forth herein, or

- damages for any delay or failure by SOFTHOUSE ADVISORY SYSTEMS INC., to perform its obligations under this Agreement due to acts of God or any other cause beyond its reasonable control including without limitation, acts of civil or military authority, war, riot, labor dispute, communication line failures or power failures, or

- damages arising out of the termination of this Agreement.

Client shall indemnify and hold SOFTHOUSE ADVISORY SYSTEMS INC., harmless from any loss, cost, expense or damage arising out of any claim or proceeding against SOFTHOUSE ADVISORY SYSTEMS INC., by any third party in respect of which Client uses the third party programs, deliverables or software which is based on its performance or non-performance.

WITH THE EXCEPTION OF CLIENT’S CONFIDENTIALITY OBLIGATIONS, INDEMNIFICATION OBLIGATIONS, AND DATA PRIVACY OBLIGATIONS, CLIENT SHALL NOT BE LIABLE FOR ANY SPECIAL, INDIRECT, INCIDENTAL OR CONSEQUENTIAL DAMAGES ARISING OUT OF THIS AGREEMENT, INCLUDING LOSS OF REVENUE OR PROFITS, EVEN IF ADVISED OF THE POSSIBILITY THEREOF.

The limitations of liability forth in this section shall apply regardless of whether the underlying cause of action is a breach of contract, tort (including negligence) or otherwise and shall survive any termination of this Agreement.

Client is solely responsible to ensure that all programs and data files are adequately duplicated and documented unless agreed to explicitly in writing otherwise.  SOFTHOUSE ADVISORY SYSTEMS INC. will not be responsible for Client's failure to do so, nor for the cost of reconstructing programs or lost data.

- Confidentiality

In the performance and/or receipt of Consulting Services hereunder, each party may have access to information that is confidential or proprietary to the other party (“Confidential Information”). Confidential Information means any information, technical data, or know-how, including, but not limited to, that which relates to research, product plans, products, services, customers, markets, software, developments, inventions, processes, methodologies, designs, engineering, hardware configuration information, marketing or finances of the disclosing party.  In order for information to be protected as Confidential Information in accordance with this Agreement, it must be: (a) if embodied in tangible material, clearly identified as Confidential Information by being marked as “Proprietary,” “Confidential,” or with some other appropriate legend; or (b) where such Confidential Information is first conveyed orally or visually, it shall be identified as such as the time of disclosure or the circumstances of such disclosure shall reasonably indicate that such information is proprietary. Confidential Information also includes all source code of the disclosing party, and other information that would otherwise be considered confidential by a reasonable person whether or not specifically identified as confidential or proprietary. As between the parties, All Deliverables, and any summaries of Deliverables or materials derived from or based upon Deliverables, are Confidential Information of SOFTHOUSE ADVISORY SYSTEMS INC., except that Confidential Information of Client provided to SOFTHOUSE ADVISORY SYSTEMS INC., remains Client’s Confidential Information even if incorporated into a Deliverable.  	

Confidential Information does not include information, technical data or know-how which (a) is in the possession of the receiving party at the time of disclosure as shown by the receiving party’s files and records immediately prior to the time of disclosure; (b) prior to or after the time of disclosure becomes part of the public knowledge or literature other than as a result of any improper inaction or action of the receiving party; (c) is approved by the disclosing party, in writing, for release; (d) is required to be disclosed by applicable law or proper legal, governmental or other competent authority (provided that the party whose information is to be disclosed shall be notified sufficiently in advance of such requirement so that it may seek a protective order (or equivalent) with respect to such disclosure, with which the other party shall fully comply; or (e) is independently developed by the receiving party without use of or reference to the Confidential Information as shown by the receiving party’s files and records.

The receiving party agrees it will not disclose, publish, or disseminate Confidential Information to anyone other than those of its employees or agents with a need to know, and who have agreed to protect the Confidential Information under terms no less restrictive than those contained in this Agreement.

During the term of this Agreement, each party agrees to take all commercially reasonable steps necessary to ensure that the Confidential Information disclosed to it is not disclosed or distributed by its employees or agents in violation of the provisions of this Agreement. The parties further agree not to make each other’s Confidential Information available in any form to any third party, or to use each other’s Confidential Information for any purpose other than those contemplated hereunder.

- Term and Termination

This Agreement is effective as of the date listed below within the signature line and shall continue in effect until terminated by either party upon sixty (60) days prior written notice; provided, however, that in the event of such notice, this Agreement shall remain in effect in respect of any then current SOW until such time as all work has been completed thereunder. Any such termination shall not relieve either party of their respective obligations under any SOW in effect at the date of termination of the Agreement (which obligations shall remain in effect for such SOW), except as otherwise mutually agreed in writing by the parties.

Client may terminate the SOW attached hereto for convenience upon sixty (60) days prior written notice to SOFTHOUSE ADVISORY SYSTEMS INC. Either party may terminate a specific SOW for cause if the other party fails to perform any of its material obligations under this Agreement and fails to cure the breach within thirty (30) days after receiving written notice thereof from the non-defaulting party.

Upon termination of this Agreement or any SOW attached hereto, Client will pay SOFTHOUSE ADVISORY SYSTEMS INC., for all costs incurred to date of termination at SOFTHOUSE ADVISORY SYSTEMS INC., standard services rates, and SOFTHOUSE ADVISORY SYSTEMS INC. will provide Client with any work in progress up until the date of termination. Except for Deliverables that are licensed under Section 4 and Confidential Information contained in backup systems that are purged on a regular basis in the ordinary course of business, within fifteen (15) days after termination of this Agreement, each party shall certify in writing to the other party that all Confidential Information of the other party in conjunction with this Agreement has been destroyed or returned. Any Confidential Information that remains in the possession of the receiving party shall be kept confidential for as long as the receiving party has it.

- Notices

All notices relating to this Agreement shall be in writing and shall be delivered (a) by overnight courier or hand; (b) postage prepaid registered first-class mail with return receipt requested; (c) by scanned copy of a written document, sent by email transmission; or (d) facsimile transmission. Notices shall be sent to the address of the other party set forth on the signature page of this Agreement to the attention of a duly-authorized representative of the receiving party or to such other address as either party may specify in accordance with this Section, and shall be deemed given upon personal delivery, five (5) days after deposit in the mail, or upon acknowledgement or receipt of electronic transmission.

- Assignment

Neither this Agreement, nor any of the rights granted or duties undertaken, may be assigned by either Party without the prior written consent of the other, which consent shall not be unreasonably withheld; provided, however, that consent shall not be required in connection with any assignment to any entity with whom the assigning party merges or consolidates or to which the assigning party sells substantially all of its assets in the business relating to this Agreement.

- Restrictions

Except as prohibited by law, during the term of the Agreement and for a period of one (1) year after termination of the Agreement Client will not recruit, hire, subcontract, employ or use the services of any employee, agent, associates, corporation, contractor, or subcontractor of SOFTHOUSE ADVISORY SYSTEMS INC., that was directly or indirectly providing services to Client during the duration of the Agreement, and should Client breach this term, then Client agrees to pay SOFTHOUSE ADVISORY SYSTEMS INC., twenty-five thousand dollars ($25,000.00) as a finder’s fee for connecting Client with said employee, agent, associates, corporation, contractor, or subcontractor, and if the former employee, agent, associate, corporation, contractor, or subcontractor of SOFTHOUSE ADVISORY SYSTEMS INC., was providing services to Client for greater than one year while acting for SOFTHOUSE ADVISORY SYSTEMS INC., then for every year greater than one year the Client shall also pay $10,000 dollars.

Example:  Client breaches term and hires an employee of SOFTHOUSE ADVISORY SYSTEMS INC.  Client shall pay $25,000.00 finder’s fee to SOFTHOUSE ADVISORY SYSTEMS INC.  The employee while working for SOFTHOUSE ADVISORY SYSTEMS INC., supplied Client with help for three years, therefore Client shall pay SOFTHOUSE ADVISORY SYSTEMS INC., a further $20,000.00.  In total, in this case, Client shall pay SOFTHOUSE ADVISORY SYSTEMS INC. $45,000.00.

However, the foregoing shall not apply if the individual is hired by Client in response to a general advertisement made available to the public.

- Governing Law

Any claim, dispute or controversy arising out of or relating to this Agreement will be governed by and construed in accordance with the laws of the state of Delaware, without giving effect to any choice of law principles that would require the application of the laws of a different jurisdiction.

- Entire Agreement

This Agreement, including any addenda, exhibits or statements of work attached hereto, constitutes the final and entire agreement between the parties concerning SOFTHOUSE ADVISORY SYSTEMS INC., provision of Consulting Services to Client. No purchase order, other ordering document or any hand-written or typewritten text which purports to modify or supplement the printed text of this Agreement shall add to or vary the terms of this Agreement unless signed or initialed by both parties. This Agreement replaces and supersedes any prior verbal understandings, written communications or representations with respect to the subject matter hereof.

- Governing Language

The parties hereto confirm that they have requested that this Agreement and all related documents be drafted in English.

# [SIGNATURE PAGE FOLLOWS]

Accepted and Agreed to:

IN WITNESS WHEREOF the parties have executed this Agreement.

|  | SOFTHOUSE ADVISORY SYSTEMS INC. | DOXIM: |
| --- | --- | --- |
| PRINT NAME: | Robert Sestito |  |
| TITLE: | Chief Executive Officer |  |
| DATE: | March 24, 2025 |  |
| SIGNATURE: |  |  |