A note on Quick Wins vs Pilots vs MVPs

In the previous proposal, we suggested building out a set of quick wins and pilots across the four weeks organically, as we discovered ideal use cases. This approach allows teams involved to learn the feasibility and value of these automations. It also provides early knowledge of challenges, both internal and external.

We define a quick win as anything involving pre-existing, pre-configured AI technology, i.e:

- Implementing a better Foundational model for general use

- Implementing a better meeting note taker that demonstrates significant value over existing solutions

- Implementing a marketing or sales tool that has proven value

- Implementing automation across engineering or QA that has proven value

- Training for individuals who are using AI in a sub optimal way

We define a pilot as a demonstration of viability using lightweight but customizable tools, such as IPaaS or Foundational models, an example may be:

We create a series of three “Custom GPTs”

- The first one will take a client request and break it down into a series of questions, and clarifications, and it will create a structured form, pre-filled with all existing information from the request, with spaces for questions and clarifications.

- The second one takes the complete completed form and outputs an effort assessment, creating a separate document, based on example knowledge it contains, this assessment covers both cost, effort, and the skill set required

- The third one takes the completed form, and the effort assessment, and builds out a proposal for the client, and a work order for the team.

We generally advise this approach, as it takes significantly less effort allowing multiple pilots, and gives a broad understanding of the value and challenges across a range of use cases before significant investment occurs.

These pilots still leave a large amount of manual process, and whilst they demo well, in consistent use, their flaws and lack of scalability start to become apparent. They are designed as fast sense checks, validations to demonstrate possibility. Yet they are often still used by the teams, as even in this form they may add significant value.

In this version of the proposal, Doxim have requested that instead of focusing on breadth of discovery and validation through these POCs / pilots, we focus on the depth of development of two specific use cases, alongside quick wins and discovery through workshops and more traditional discovery. The goal is, rather than a set of pilots, to build two MVP products that could be in production by the end of the initial engagement.

This diverts focus to the underlying challenges of “How do we make this use case work at scale, effectively and efficiently” rather than “what are the best use cases that are most feasible and add the most value”

For example, the mirror of the above pilot as an MVP would be

- We build a vector store of knowledge containing the core processes, timelines, and costs of client requests, we ensure we have comprehensive AI readable content

- We build a frontend chat application leveraging a local or hosted LLM that has access to this vector store

- We integrate into Salesforce to pull client requests tagged in a specific manner.

- We create an AI Agent that breaks down the request into a series of questions, and clarifications, and is integrated with Salesforce so it will ask the client relevant questions

- We store the original request and the clarifications in a DB

- We create a second AI Agent that accesses this DB and analyses effort against data in the Vector DB, and updates the DB with the relevant information

- We create a third AI agent that Accesses the DB and creates the proposal and work order

- We then fire all this back into salesforce, attached to the original Request.

As you can see, the result is significantly more robust and scalable, an MVP that can be improved from this point, although the core functionality is the same as the previous pilot, so whilst it gives us something to build upon, it does not advance our knowledge of whether this is feasible or valuable any further than the initial light weight work.

In terms of effort the pilot would be built in 2 days, whereas this would take 2 weeks.

This proposal will include the spec and build of 2 MVPs rather than the original approach of a number of lightweight pilots across all areas. The initial area of focus will be:

MVP1 - Professional Services - Business Analysts (BA), Improve Process of Project Document Creation

MVP2 - Data Processing (DP) - Quality Checking in Data Processing

### As an aside, I have removed the following from the proposal, as it now runs contrary to the deliverables.

The risk of diving in and building full automations on day one:

70 to 80% of AI projects fail to deliver, often running into problems with data quality, labelling, and process confidence. Another reason many fail is employee buy-in, many employees see AI as a threat, discount its value, or even sabotage attempts to implement. Our approach offers many benefits.

- Familiarization: During discovery many people are involved in conversations around AI, giving them time to understand the potential, and to raise concerns and questions.

- Assessment: During discovery we get a good understanding of who in the organization is an AI advocate, and who may become a blocker.

- Roadblocks: Detailed discovery allows us to unearth roadblocks that may cause a great deal of rework, if discovered our latest stage.

Sustainability: taking the time to understand how to factor maintenance and further development into Doxim’s core business, removes costly Reliance on third parties as AI models, update and functionality changes incredibly quickly, sometimes weekly or monthly.

# Building a Sustainable AI Practice at Doxim

# 6-Week Real-Time Discovery & MVP Implementation Engagement

## Introduction & Executive Summary

Doxim operates in the Customer Communications Management (CCM) and tech-enabled services space, focusing on regulated industries such as financial services, healthcare, and utilities. The organization has grown through multiple acquisitions, resulting in 20+ legacy and modern platforms and a range of manual processes for professional services (PS), data operations, billing, and client services.

While Doxim has begun exploring AI (e.g., pilots with custom chatbots, staff using ChatGPT for ad-hoc scripting), there is clear consensus that manual workflows (particularly in PS, data processing, billing, and client services) create high costs, lengthy onboarding, and repetitive tasks that slow the company’s ability to scale profitably. In short, there is great potential to reduce manual overhead and standardize processes through targeted AI adoption.

Our proposed engagement is a 6-week, “real-time discovery” effort that not only maps out Doxim’s detailed pain points and opportunities but implements quick wins immediately, driving measurable ROI from day one. By the end of six weeks, Doxim will have a clear AI roadmap, visibility into immediate cost savings, and tangible prototypes or pilots already delivering value, all while laying the foundation for a sustainable, in-house AI practice.

Alongside this discovery we will identify 2 MVP projects and build two production ready tools to be used by Doxim to drive efficiency into the Professional Services and Data teams. These MVPs will be developed in parallel to the discovery process, the technology, and platforms to be used will be defined in the first two weeks of discovery.

## The Doxim Industry & Competitive Landscape

Doxim’s CCM and Document Management solutions sit alongside established competitors such as Quadient, OpenText, Smart Communications, and others that already advertise or experiment with generative AI for:

- Automating form creation and client communications

- Scaling client onboarding and data mapping

- Proactive customer support with AI-driven chat and routing

As generative AI has evolved (particularly in the last 2–3 years), many adjacent CCM or printing & mailing organizations are embedding AI to reduce staff overhead, accelerate customer onboarding, and create more dynamic, data-driven forms. Notably:

- Quadient markets AI-driven document automation.

- Smart Communications integrates generative AI for template creation and interactive client forms.

- OpenText has made acquisitions that strengthen its AI-based ECM (Enterprise Content Management) offerings.

In an industry defined by cost efficiency, turnaround speed, and regulatory compliance, failing to adopt AI could leave Doxim at a significant disadvantage. Conversely, quick, high-impact AI adoption can unlock immediate EBITDA improvements, attractive to private equity stakeholders and prospective owners in the short to mid-term.

## Current Challenges & Pain Points

Over multiple discovery calls with Doxim leadership (CEO, CFO, SVPs of Professional Services & Client Services, Ops managers), we identified these key challenges:

### 1. Professional Services (PS)

- Large manual effort mapping client data, setting up new clients, managing thousands of changes (MACs).

- Each new implementation is complex: data arrives in unique formats; repetitive scripts are hand-built.

### 2. Data Operations

- Data QA (pre- and post-processing) is often manual and reactive.

- Legacy systems lacking robust APIs require humans to fill gaps in transformations.

### 3. Billing

- ~17 billing staff across inconsistent “middleware” setups.

- Many manual steps: re-keying data from spreadsheets, from production data into GP or other systems.

### 4. Client Services

- 40 to 50 staff performing day-to-day production support, coordinating schedules, raw data checks, insertion requests, and small changes.

- Heavily reliant on Salesforce for tracking but with site-by-site variance.

- Many requests need “human triage” before moving to professional services or ops.

### Why these challenges persist:

- Multiple acquisitions led to overlapping platforms, unsynchronized processes, and inconsistent automations.

- Regulatory constraints (banking, healthcare, utilities) discourage sending data externally.

- Standard “one-size-fits-all RPA” approaches from vendors like IBM or Fortra failed because the data and processes are too varied.

No single, unified approach to AI initiatives or ongoing AI maintenance; partial POCs never scaled, inconsistent use of free and paid versions of ChatGPT across the organization, no clear AI strategy, policy, governance or roadmap.

## Strengths & Rationale for AI

### 1. Speed & Scalability

Generative AI can interpret varied data formats quickly (including legacy), automatically mapping data fields and recommending transformations, drastically reducing staff overhead.

### 2. Real-Time Discovery & Automation

AI can identify data quality issues up front, highlighting them at a pre-implementation stage (versus day 12 of a project), saving major rework.

### 3. Copilot to Full Automation

Start with a “copilot” approach, AI suggests template code, transformations, or billing line items. Humans review and correct it. Over time, the AI “graduates” to full autonomy as trust and training data grow.

### 4. Sustainable Practice, Minimizing 3rd-Party Dependency

We upskill your internal teams, ensuring you own your AI practice and avoid monthly reliance on an outside vendor. AI changes rapidly, embedding knowledge in-house is essential for staying up-to-date.

### Potential Opportunities

Professional Services

1. Automated Data Mapping & Template Generation
A generative AI model could interpret raw client data, identify field structures, and automatically generate composition scripts/templates. This accelerates client implementations and slashes repetitive coding.

2. Pre-Implementation Data & QA “Copilot”
Before project kick-off, an AI “copilot” could scan and validate incoming data for anomalies (e.g., missing control records, incorrect headers). This preemptive QA shortens overall onboarding timelines and avoids rework.

3. Automated Scope & Change Estimation
A specialized model could parse client requests, estimate complexity, and even generate rough “statements of work,” letting PS staff rapidly quote changes and move them into the pipeline.

Data

1. AI-Driven Data Ingestion & Normalization
A generative AI pipeline could auto-detect data format variations, apply transformations, and flag outliers, reducing the manual overhead in normalizing each client’s dataset.

2. Proactive Pre-Processing “Gatekeeper”
An “intelligent gatekeeper” compares incoming files against historical norms (e.g., typical record length) and alerts staff before they invest in deeper QA, cutting cycle times.

3. Smart Archive & Retrieval
Beyond simple ECM solutions, an AI engine could classify and index archived documents, providing intelligent search and automated compliance tagging, particularly useful for healthcare or finance audits.

Billing

1. Seamless Middleware Integration
A generative model could automatically pull records from multiple “middleware” sources, translate them to standardized line items, and push them into GP, halving the staff overhead spent on repetitive data entry.

2. Automated Invoice Verification
An AI-driven reconciliation tool could match production logs, shipping data, and posted statements to verify invoice details or identify missing charges.

3. Consolidated Billing Insights & Exception Handling
AI could flag anomalies (e.g., outlier invoice amounts) and route exceptions straight to finance or ops managers, reducing manual triage and letting staff focus on high-value tasks.

Client Services

1. MAC Request Triage & Auto-Scoping
A chatbot “front end” to parse MAC details (e.g., “What new envelope? Which design change?”) and auto-create the project skeleton, including preliminary cost/time estimates, in Salesforce, reducing back-and-forth by CS staff.

2. Automated Status Updates & Daily Production Reports
A “smart aggregator” could pull daily or weekly status from each ops location, merge it, and send out templated or even chatbot-driven updates to clients, cutting staff email volume.

3. Knowledge Base Q&A and Self-Service
Train an internal large language model on Doxim’s process docs, typical MAC workflows, and historical tickets. Employees or clients ask natural language questions, and the AI provides step-by-step guidance. This reduces training time for new hires and cuts routine inquiries from clients.

Across Professional Services, Data, Billing, and Client Services, we consistently see duplicated manual effort, site-by-site variance, and heavy reliance on staff to fill technology gaps. These initial thoughts represent high-impact scenarios where generative AI or intelligent automation can drive tangible value for Doxim, and are precisely the kind of areas that need deep dives to investigate feasibility, ROI, and implementation path.

## Our Proposed 6-Week “Real-Time Discovery” Engagement

Unlike a traditional consulting “assessment” with a single deliverable in the form of a static report, our Real-Time Discovery is a hands-on, iterative approach that delivers immediate wins and simultaneously maps a longer-term roadmap. By the end of the four weeks, you will have:

1. Tangible Quick-Win Implementations

- As soon as we identify a low-hanging optimization (e.g., streamlined billing upload, an AI-based data QA script, or a Mac triage improvement), we’ll write it up, and suggest we implement it on the spot, no waiting for a final “report.”

2. AI Roadmap & 2 MVPs

- Full documentation of major opportunities in PS, Data, Billing, and Client Services.

- Technical feasibility outlines, recommended architecture (on-prem LLM vs. synthetic data approach for regulated data), timelines, ROI for each identified solution.

- Two use cases will be built out to an initial MVP: Professional Services - Business Analysts (BA), Improve Process of Project Document Creation and Data Processing (DP) - Quality Checking in Data Processing

3. Governance & Best Practices

- A sustainable AI operating model, including compliance guidelines for regulated data, recommended training paths for staff, and pilot-to-production scale processes.

4. Financial ROI

- Clear business-case calculations and KPIs: potential staff reduction or capacity reallocation, invoice cycle times, new client throughput improvement, etc.

## Engagement Plan & Deliverables

Below is a suggested overview of how we’ll structure the engagement. We will refine tasks or timeline as needed once on site:

| Week | Discovery | MVPs | Deliverables |
| --- | --- | --- | --- |
| 1 | - System setup, introductions, ways of working, availability, stakeholders - Initial interviews: PS, Data, Billing, Client Services teams - Map existing workflows, data flows, quick wins - Evaluate AI architecture constraints (security, on-prem vs. synthetic data) - Map regulatory landscape | - Two MVPs assessed for feasibility - Initial discovery - High level design | - High Level findings and process maps PS, Data, Billing, CS - Week 1 Quick-Win List - AI Architecture & Governance framework outline - Draft considerations document (data suitability, potential roadblocks to be overcome, AI readiness) - 2 feasible pilots identified |
| 2 | - Implement select week 1 quick wins - Deep Dive interviews: PS, Data, Billing, Client Services teams - Evaluate roadblocks | - Begin testing options for MVP - Create prototypes - Gain feedback | - Week 2 Quick win List - Preliminary “quick-win” results & metrics if implemented |
| 3 | - Implement select week 2 quick wins - Roadblock resolution (regulatory compliance, data constraints, etc.) | - Finalize Scope of MVP - Design and architecture - Sign off - Dev starts | - Week 3 quick win list - MVP scope document |
| 4 | - Start drafting full AI roadmap with short, mid, and long-term initiatives - Final set of quick-win implementations - Formalize AI governance & best practices - Identify key players for AI Practice | - MVP Development - Testing as required | - Early AI Roadmap draft (incl. cost/benefit per initiative) |
| 5 | - Identify route to success (Build / Buy / Partner) - Present full roadmap (including suggested phasing, potential staff impacts) | - MVP Development - Testing as required | - Doxim AI Roadmap (PS, Data, Billing, CS) - Final Workshop: next steps, internal training plan, governance model - Sustainable AI Practice guidelines - Proposal for Future |
| 6 | - Discovery complete | - MVP Development - Testing as required - Launch when ready | - MVP Delivery when ready - Training & Documentation handover |

## Investment & ROI Rationale

We propose a 6-week real-time discovery engagement including the parallel build of 2 MVPs at $100,000 USD.

The discovery price remains unchanged at $40,000 and includes:

- On-site & remote sessions with Doxim teams

- Immediate implementation of quick wins (no waiting until the end)

- Executive-level deliverables (roadmap, ROI analysis, governance)

- In-engagement training where needed to ensure Doxim can sustain and expand these AI capabilities independently

The additional $60,000 is an estimate of development of the 2 MVP AI tools and includes additional development resource across:

- Product management: Scoping and sizing the solutions

- Design and build: Estimate for design of UI, Architecture

- Integration: Light integration work with backend or 3rd party tools

- Private LLM Architecture: potential constraint based on focus areas

- QA: testing out solutions and ensuring safety and scalability

- Documentation and Training: To ensure clean handover and success

While the Price of the MVP section is an estimate based on the areas of focus, dependent on the scope of the MVP requested by Doxim the costs for the MVP section of the proposal may increase or decrease.

Also dependent on the scope of the MVP requested by Doxim this may continue past week 6, additional weeks will be charged at $10,000 USD per week

### Why This Pays for Itself Quickly:

- Quick Wins: Across all 200+ people in scope, if quick wins create even an overly conservative 1% time saving, this is equivalent to 2 FTEs, paying for the entire engagement.

- Cost Recovery: It is relatively easy to recoup the entire engagement cost within 6 months from efficiency gains.

## Next Steps

1. Finalize Contract & Scheduling

- We jointly confirm engagement scope, sign off on timeline.

- Identify a single executive sponsor and cross-functional “champions” for each domain.

2. Pre-Engagement Document Sharing & Prep

- Provide sample Mac requests, sample billing workflows, updated platform architecture diagrams, etc.

- Align on data security (e.g., on-prem LLM vs. synthetic data sets).

- Agree availability and schedule, in office vs remote etc.

3. Kickoff & Week 1 Workshop

- Conduct extended on-site/remote sessions: map out details, refine pilot goals.

4. Begin Quick-Win Implementations

- Start building or deploying at least one immediate AI solution in parallel with deeper discovery.

At the conclusion of six weeks, Doxim leadership will receive:

- Immediate Gains: At least one or two quick-win pilots operating in a live or near-live environment, potentially many more depending on Doxim’s capacity and enthusiasm.

- On the ground advice: Teams already using AI across the organization will have had the opportunity to validate and refine their approaches through discussions throughout the engagement, generating increased value and potentially reducing costs. Many teams not using AI, will have received advice and demonstrations on the instant value they could gain through adoption of even simple of the shelf tools.

- AI Roadmap & ROI: A recommended 12–18 month plan specifying the highest-value AI projects, cost/benefit analysis, and time-to-savings projections.

- Sustainable Practice: Guidelines, governance, and a blueprint for continued adoption, we will create a phased path to an independent sustainable practice, minimizing the risk of long term monthly overhead or external dependency.

- Two MVP Products in Production: Two production ready automation flows that add material value on an ongoing basis to the teams at Doxim, creating efficiency and productivity gains across existing manual processes. (six week delivery dependent on scope set by Doxim)

We Look Forward to Building Doxim’s AI-Enabled Future

By accelerating billing, onboarding, and client services tasks via high-impact AI adoption, Doxim can reinforce its position in CCM while freeing capacity to innovate. Our 4-week Real-Time Discovery approach mitigates risk, implementing quick wins now while building a long-term, scalable AI practice inside Doxim.

We appreciate the opportunity to partner on this transformative journey and stand ready to answer any questions or tailor the plan further.

Thank you for your time and consideration.

We look forward to collaborating with you on this strategic initiative.