SOFTHOUSE AI ADVISORY

AI Enablement and Implementation Proposal

For Myland

Oct 23, 2024

This document contains proprietary and confidential material of Softhouse Advisory Services Ltd., its subsidiaries and its authorized partners. Any unauthorized reproduction, use, or disclosure of this material, or any part thereof, is strictly prohibited. This document is solely for the use of Softhouse employees and authorized partners and customers. The material furnished in this document is meant to be accurate and reliable. However, the material herein is provided “as is” and Softhouse shall not be liable for the use of this document, or any material included herein by any third party. Softhouse reserves the right to make changes to this document or any material included herein at any time and without notice. -  Confidential

Chris,

I hope you're doing well.

I'm excited to share our proposal for the AI Integration and Data Consolidation Strategy for MyLand. After the AI workshop I did with MyLand last year, I've been really looking forward to continuing the journey and building on what we started.

This proposal is all about using AI to enhance data integration, insights, and operational efficiency across MyLand. I genuinely believe this is an incredible opportunity to make a big impact on productivity and efficiency across the company.

The plan includes mapping out data sources, identifying key use cases, and implementing AI solutions that can boost productivity and help MyLand lead the way in regenerative agriculture. We want to ensure you get both immediate and long-term value, and the retainer model will help us provide continuous support as MyLand becomes more and more experienced in AI adoption and innovation.

I'm really looking forward to chatting more about this and aligning it with your vision for the future of MyLand.

Best,

Rob

### Engagement Scope

In response to MyLand's current challenges and growth, this proposal outlines a comprehensive plan to leverage AI to enhance MyLand’s data integration, insights, and operational efficiency. The engagement will involve mapping existing data sources, evaluating high-impact use cases, and implementing AI-driven solutions to maximize business value, boost productivity, and strengthen MyLand's competitive edge in the regenerative agriculture market.

### 2. Objectives

Data Mapping and Understanding: Map out and understand the existing systems, including NetSuite, HubSpot, Shepherd, other relevant tools and datasets, to create a comprehensive overview of MyLand's data landscape. This objective focuses on understanding current tools, identifying integration points, and evaluating connectivity. The goal is to provide clarity on how data flows between systems, enabling streamlined access and laying the foundation for future AI-driven initiatives.

- Outcome: A comprehensive mapping of the data and tools across the organization that can be used for any future integrations or AI opportunities, identifying weak spots and any work that needs to be done to better structure data for AI consumption.

Identifying Opportunities to Leverage Data: Identify ways to capitalize on the data integration insights gained. This involves evaluating opportunities to generate actionable insights, enhance reporting capabilities, support customer retention, and assess overall business health. The objective is to leverage the mapped data to identify synergies and high-value opportunities that can drive profitability and strategic growth.

- Outcome: A ranked list of core business opportunities, including estimated effort and an approach for each.

Use Case Discovery, Prioritization, and Implementation: Prioritize AI use cases based on the understanding and opportunities identified, focusing on those that can have the greatest business impact the fastest. Continually implement selected high-value use cases, ensuring resources are allocated effectively to drive key business outcomes, including operational efficiency, revenue growth, and enhanced service quality.

- Outcome: A high velocity pipeline of delivered initiatives that address prioritized use cases, providing tangible business value and clear ROI.

### 3. Proposed Approach

The engagement will be structured in three key phases:

Phase 1: Data Mapping and Understanding (2 –3 weeks duration)

Objective: Identify all current data systems, understand their connectivity, and outline data sources.

Activities:

- Conduct interviews with relevant stakeholders to identify data points, systems, and desired outcomes.

- Create an audit of relevant tools and assess ease of integration and automation.

- Create a high-level map of data flows and existing integrations.

- Evaluate the complexity of connecting each system.

- Suggest challenges, required changes,

Note: One of the most common causes of failure in AI initiatives is building solutions before there is a clear understanding of the availability and quality of data that AI requires to be effective. Doing this upfront gives us that clear view, and can greatly enhance the return on investment by avoiding dead ends later.

Key Outcome: A comprehensive mapping of data and tools to serve as a foundation for future initiatives.

Approach Options for Phases 2 and 3: The phases can be carried out across the whole company in sequence, where Phase 2 (Use Case Discovery and Prioritization) is completed for all areas before moving to Phase 3 (Implementation of Use Cases). Alternatively, Phases 2 and 3 could be executed consecutively for specific focus areas. This approach allows for prioritizing high-value areas first, enabling quicker identification and implementation of impactful solutions. The choice between these approaches will depend on MyLand's strategic priorities and resource availability.

Phase 2: Use Case Discovery and Prioritization (4-5 weeks duration)

Objective: Educate the team and identify and prioritize use cases for AI applications that can bring the most value to MyLand.

Activities:

- Conduct an initial education session with the team to help them understand the state of AI and the art of the possible.

- Facilitate brainstorming sessions to understand specific needs, opportunities, and priorities.

- Assess the AI models that could be used, the approach from an AI perspective, and the tools that would be leveraged for each use case.

- Develop a list of possible use cases, including operational efficiency, customer engagement, predictive modeling, and customer communication enhancement.

- Conduct a skills audit to understand who within MyLand could support implementation efforts if needed.

- Prioritize use cases based on feasibility, potential ROI, and alignment with MyLand’s strategic goals.

Key Outcome: A ranked list of core business opportunities, including estimated effort and an approach for each.

Transition to Retainer-Based Model: At this point, we transition to a retainer, replacing the traditional engagement model. Phases 1 and 2, which involve assessment, identification, categorization, with limited team interaction, can be time-boxed and adjusted as needed. Phases 3 onwards involve integrating AI solutions into business processes and tools, requiring change management, customer impact, budget considerations, and ongoing adjustments. A retainer model better suits these needs, allowing continuous work until successful implementation.

Beyond implementation, the retainer model offers significant value. It can be used to position MyLand as having a Chief AI Officer, enhancing industry reputation and providing PR benefits. It allows flexibility to develop an AI strategy, including governance, ethics, documentation, policies, and an AI usage framework.

Phase 3: Implementation of Use Cases (Retainer-Based Model)

Objective: Build prototypes and implement solutions for prioritized use cases.

Activities:

- Design solutions for high-priority use cases, focusing on practical implementation.

- Develop a mini-ROI analysis for each selected use case continually proving value.

- Create a high-level implementation plan, including required tools, resources, and timeline.

- We will build the solution / implement the tool / change the workflow

- Test with relevant stakeholders and iterate based on feedback.

- Pilot and implement

- Train the team as required, assist with change management and process documentation.

Key Outcome: AI implementations delivering tangible business value. The goal is to generate an annual impact on profitability of $100,000 each month through a variety of methods, such as increasing win rates, gaining broader market reach, aiding customer retention, or lowering operational costs.

Note: Even a relatively simple tool or small iterative improvement in process that saves just one hour per week for each of MyLand’s 50+ employees can translate into significant cost savings as the company scales. These efficiencies contribute to the overall business impact, allowing the company to maximize the value of its workforce while focusing on strategic growth.

Transition of AI Enablement and Implementation to MyLand: As we build out new solutions, the skills and familiarization of the MyLand team with AI should grow. This growth will be an integral part of the retainer model, with the aim of making the AI function sustainable within MyLand.

An objective of phase 3 will be to transition away from the implementation retainer model once MyLand establishes a fully autonomous and capable AI practice. At that stage, MyLand may opt to adopt a Softhouse AI Advisor support model with a low-cost subscription fee to retain the strategic guidance and expertise of the Virtual Chief AI Officer.

However, the timeline for this transition will depend on the level of resources MyLand dedicates to developing skills and supporting AI tooling. There is no rush, and the pace of becoming self-sufficient is entirely up to MyLand.

### 4. Deliverables

- Data Integration Map: A detailed overview of data systems and integration possibilities highlighting opportunities and risks.

- Use Case Portfolio: A list of prioritized use cases with feasibility and ROI estimates along with high level estimations of effort and ROI.

- Implementation Plans: Detailed implementation analysis and plan for each chosen use case.

- Prototypes for Selected Use Cases: Working prototypes of prioritized solutions, such as the report generation system to enable assessment and value estimation.

- Fully implemented tools and products: Launched internal and external products and processes across all teams

- AI Strategy and Governance Documentation: A comprehensive AI strategy including AI governance, ethics, documentation policies, and an AI usage framework across the organization.

- Enhanced PR Opportunities: Positioning MyLand as a leader in AI innovation through the association with a Chief AI Officer, enhancing industry reputation and providing visibility.

### 5. Team

MyLand will be supported by the SoftHouse Advisory AI team headed up by Rob Williams, Chief AI Officer and comprising of several individuals in various roles.

The team is also supported by the broader SoftHouse Group with a 300 strong technical team comprising of developers, architects, testers and more, all able to assist if required.

- Rob Williams – Chief AI Officer, Account Manager, Primary point of contact

- Business Analyst, Facilitator, Trainer

- AI Implementation Specialist

- In Product AI Development Subject Matter Expert

- AI Tooling Specialist

### 6. Timeline and Cost

Total Duration: Initial phases (Phase 1 and Phase 2) estimated at 6 weeks duration for the team. This includes additional activities such as skills auditing, model assessment, and AI Education sessions to ensure a thorough foundation for future implementation.

Cost: $60,000 USD Plus Tax for initial 2 phases.

Retainer-Based Model for Development and Implementation: Engagement will transition to a retainer model after initial phases, allowing for ongoing integration, change management, and the build-out of sustainable AI capabilities. The retainer model will support the continuous development and implementation of AI solutions, AI governance, ethics, documentation policies, and an AI usage framework. This approach will also enable MyLand to gain enhanced public relations visibility by having a Chief AI Officer on staff, positioning MyLand as a leader in AI innovation. Costs and timelines for the retainer will be dependent on the scope of identified use cases and implementation needs.

Estimated Retainer Cost Implementation phase: $25,000 USD Plus Tax per month (min 3 months)

Retainer-Based Model for Support: At the point of which Myland have a sustainable AI practice, the retainable could shift to purely advisory and support with a focus on new AI developments and potential new business opportunities or efficiencies within the organization

Retainer Cost Support phase: $5,000 USD Plus Tax per month